## Slide 1: Closing the Project
Deliver the Final Product
Close Project Procurements
Close a Project

## Slide 2: Accepted Deliverables
Deliverables that are completed, accepted, and formally signed-off.
Deliverables that are formally signed-off or acknowledged by the sponsors or customers are moved toward project closure.

## Slide 3: The Final Product, Service, or Result Transition
The process of transferring the final product that the project was authorized to produce.
Usually reviewed for completeness and accuracy before it can be transitioned to its recipients.

## Slide 4: Guidelines for Delivering the Final Product
Perform the final user acceptance or operational test.
Transfer source code and system configurations to production support.
Identify issues and errors and report to support personnel.
Provide operational support personnel with the documentation created.
Communicate the transfer date and verify that the stakeholders are prepared to accept the deliverables.
Check that all the stakeholders’ handoff requirements have been met.
Make sure that the training plan has been executed.
Ensure that the project team is prepared to provide floor support.
Perform the activities that were specified in the handoff deliverables checklist.
Manage customer perceptions.
Secure the appropriate approval and sign-offs.

## Slide 5
Delivering the Final Product

## Slide 6: Procurement Audits
Formal evaluation of the effectiveness of the procurement process itself.
Audit Goal: To establish a record that may be used to shape procurement practices in other contracts for projects.
Audit consists of the following elements of the procurement process:
  Make or Buy Analysis
  Preparation of the procurement SOW and procurement documents
  Selection of selected vendors
  Adequacy of the procurement contract
  Contract administration

## Slide 7: Procurement Audit Lessons Learned
Can provide invaluable information for future contracts.
Helps others in the organization apply the learning to their situations.

## Slide 8: Negotiated Settlements
Undertaken to arrive at a final equitable settlement of all outstanding issues, claims, and disputes by negotiation.
Parties may resort to Alternative Dispute Resolution (ADR), if settlement cannot be achieved through direct negotiations.

## Slide 9: Closed Procurements
Usually a formal written document between the buyer and the vendor stating that no considerations are pending from either party.
The contract spells out the terms and conditions for contract acceptance and closure.
Terms and conditions are usually included in the procurement management plan.
The buyer receives what was expected and is satisfied.
The vendor receives the payment and other aspects as prescribed in the contract.

## Slide 10: Special Issues in Contract Closeout
Issue | Description
Incomplete contract closeout | Contracts may be terminated early due to vendor non-performance or through no fault of the vendor whatsoever. If a project is prematurely shut down due to issues within the customer or project organization, how does that impact contact closeout?
Seller staff evaluations | In some cases, vendors request that you participate in evaluating their staff members participating in the project. In other cases, you might choose to send letters of commendation to a vendor to recognize the performance of some staff members. Your organization might have a policy that limits your participation in evaluating the ongoing performance of vendor staff. Most organizations allow letters of commendation to recognize the contribution of particular vendor staff members. Usually a copy is sent to both the individual staff member and to the vendor organization.

## Slide 11: Guidelines for Closing Project Procurements
Ensure that all required products or services were provided by the vendor.
Make sure that any buyer-furnished property or information was returned to the buyer.
Settle any outstanding contracting issues. Are there any claims or investigations pending on this contract?
Conduct a procurement audit to identify successes and failures of the procurement process.
Conduct a vendor inspection and audit to evaluate the performance of the vendor.
Address any outstanding invoices and payments.
Archive the complete contract file with the project archives.
Provide the vendor with formal written notice that the contract has been completed.

## Slide 12
Closing a Contract

## Slide 13: Knowledge Management
Prepare closure documents and make them available for future projects.
Enables others to learn and benefit from your project experience.
Organize the data that was collected during the project, such as status reports, performance measurement information, and change requests.
Archive reports and data on a company intranet site for accessibility and availability long after the project has ended.
Develop an archiving system for your organization by using a collaboration tool, such as Microsoft SharePoint.

## Slide 14: Administrative Closure
Verify and document project results to formalize project or phase completion.
Gather and update project documentation and relevant records and reports.
Ensure that the phase or project requirements were met and formal acceptance was granted.
Ensure that project objectives are completely met.
Document the objectives that were not met and take actions, if necessary.

## Slide 15: Project Records to Archive
The project management plan and subsidiary plans and supporting detail.
Project performance records, audit reports, and financial records.
Contract documentation as completed.
Copies of all communication, status reports, meeting minutes, and change requests.
Relevant project databases.
Staff evaluations.
Lessons learned reports and final project report.
Formal acceptance documentation.

## Slide 16: Lessons Learned Reports
Documents that capture salient and helpful information about the work done in a project or a project phase.
Identify both the project team's strengths and areas for improvement.
Compiled for the benefit of future project teams.
Example: Compiling lessons learned for a project involving the launch of a new product line.
Questioning the key team members and stakeholders about:
    What went well in the project.
    What they will do differently next time.
The project manager’s document includes:
    Challenges that had been overcome.
    Suggestions that were generated.
    Lessons learned.

## Slide 17: Considerations of Lessons Learned
Scheduling lessons learned.
Conflict management lessons learned.
Vendor lessons learned.
Customer lessons learned.
Strategic lessons learned.
Tactical lessons learned.
Other aspects of lessons learned.

## Slide 18: Closure Meetings
Sessions held at the end of a project or phase.
Involve:
  Discussing the work.
  Reviewing lessons learned.
May include stakeholders, team members, project resources, and customers.
Example: Closure meetings for fire safety equipment inspections. The stakeholders, project team members, and representatives from the fire marshal's office will:
  Review records.
  Complete and sign inspection certificates.
  Review, approve, and sign plans for evacuation procedures.
  Document inspections and testing of fire safety equipment.

## Slide 19: Auditing vs. Debriefing
Auditing is an examination of a project’s goals and achievements, including adequacy, accuracy, efficiency, effectiveness, and the project’s compliance with applicable methodologies and regulations.
Debriefing is a less formal, more cooperative means of discussing the positives and the natives of the project, what works, and what will be done differently.

## Slide 20: Historical Information
An aggregate of lessons learned and other useful information collected from preceding projects.
Plans, standards and procedures, estimations, metrics, and risks are some of the historical information that can be referred to when managing pertinent programs.

## Slide 21: Guidelines for Creating a Project Closure Report
Define the organization of the project.
Document project strengths and weaknesses and the techniques used to get results.
Document project team recommendations.
Define the project’s cultural impact on the organizational structure and culture.
Explain how the project’s capabilities support the organization’s strategic objectives.
Lay out recommendations for maintenance.
Consider using a shared location (corporate intranet, groupware repository) to collect, document, and share information.

## Slide 22: Guidelines for Closing a Project
Use a project termination checklist, if available.
Gather and organize performance measurement documentation.
Release project resources. Recognize and reward team members appropriately.
Update records and resource pool database.
Analyze project success and effectiveness.
Finalize lessons learned reports and a final project report.
Obtain project approval from customers.
Archive indexed project records.
Celebrate the success of the project.

## Slide 23
Closing a Project

## Slide 24
What steps do you plan to take to improve the project closure process in the future?
How will compiling a formal lessons learned report help you manage future projects more effectively? Explain your ideas.