## Slide 1: Communicating During the Project
Identify Communication Methods
Create a Communications Management Plan

## Slide 2: Communication Methods
Used to share and manage information among project stakeholders.
Can be broadly classified into three categories:
  Interactive communication
  Push communication
  Pull communication
Help the team to communicate project performance and progress.

## Slide 3: Communication Types
Face-to-face meetings
Video and voice conferencing (virtual meetings)
Email
Fax
Instant Messaging (IM)
Text messaging
Print media and documents
Social media
Company website

## Slide 4: Communication Model
Message is sent from sender to receiver.
Receiver responds by sending feedback to the sender.
Noise can interfere with the sender’s message or the receiver’s response.
Sender
Receiver
Message
Feedback

## Slide 5: Communication Technology Considerations
How quickly must information reach your audience?
Is feedback desired? How will it be collected?
Do you need a record of the communication? If so, what type?
What technology is available to transmit communication?
What technology does the receiver need?
What are the potential technical difficulties or learning curves with using the technology?
Is the technology accessible and secure for everyone who needs to communicate?
How will the communication be archived and stored?
Is there potential for the technology to become obsolete or outdated?
What is the relative cost to the sender and the receiver?
Are there any global issues?

## Slide 6: Communication Method Considerations
Language barriers
Geographical factors
Technological
Cultural
Inter-organizational
Intraorganizational
Personal preferences
Rapport/relationship building
Message content
Criticality
Stakeholder requirements

## Slide 7
Identifying Effective Communication Methods

## Slide 8: Communications Management Plan
Stakeholder | Message | Method/Format | Frequency | Responsible
Sponsor | Status report | Written document providing quick reference on project issues | Weekly or Monthly | Project manager
Customer | Project plan | Formal plan document | At the beginning of the project | Project manager
End-user | Results of the project | Training via class or one-on-one | At the end of the project | Assigned trainer
Team | Collecting project data | Web-based database | As needed | Team members
Team | Project issues | Team meetings | As needed | Project coordinator
Team | Progress reports | Informal written documents | Weekly | Project manager

## Slide 9: Stakeholder Communication Requirements Analysis
Communication requirements are the project stakeholders’ documented communication needs.
Communication requirements analysis is an investigation that leads to a clear articulation of the stakeholders' communication needs.
The analysis helps project managers make effective choices regarding the technologies to be recommended in the communications management plan.

## Slide 10: Communication Channels Calculation
The communication channels calculation indicates the total number of ways that a team can communicate.
(n(n-1)) /2
n=number of stakeholders
  Example: 12 stakeholders
(12x11)/2 = 66 communication channels

## Slide 11: Communication Triggers, Target Audience, and Rationale
Trigger | Target Audience | Rationale
Audits | Project manager, project team | Timeframe of audit
Project planning | Project manager, project sponsor, client | Impact on project planning documents
Project change | Project manager, project team | Impact on schedule, cost, or risk
Risk register updates | Project manager, project team | Impact on schedule or cost
Milestones | Project manager, project sponsor, client | Milestone reporting requirement
Schedule changes | Project manager, project sponsor, functional managers, client | Impact on schedule, cost, or risk
Task initiation/completion | Project team | Impact on upcoming tasks
Stakeholder changes | Project manager | Impact on schedule, cost, or risk
Gate reviews | Project manager | Reporting requirement
Business continuity response | Project manager, project sponsor | Impact on project
Incident response | Project manager, project sponsor | Impact on schedule, cost, or risk
Resource changes | Project manager, functional managers, project team | Impact on schedule, cost, or risk

## Slide 12: Guidelines for Creating a Communications Management Plan
Gather and distribute contact information.
Determine the communication needs of project stakeholders.
Analyze the value of providing information.
Evaluate any constraints and assumptions.
Determine the appropriate communication technologies.
Make sure that communications management plan includes key elements.
Integrate it into the overall project plan.
Distribute the plan to project stakeholders.

## Slide 13
Creating a Communications Management Plan

## Slide 14
In your experience, which communication methods did you find to be the most effective? Which methods were the least effective?
Share a situation when you were required to communicate a difficult message about the project to its sponsor or a top-level executive. What approach and communication method did you take?